Progress Report 1

- IBP Project: Intelligent Business Performance Analytics and Decision Support Platform For Small Business

- Student: Hugh Tran

- SID: 300394597

- Reporting Date: February 9, 2026

Project Objectives

The goal of this project is to build a Business Intelligence (BI) platform that helps users understand sales performance and customer opinions. The system uses sales data and customer review data to support analysis, forecasting, and sentiment analysis. The results will be shown through a web interface and Power BI dashboards.

Work Completed So Far

- Dataset Research and Selection

Before setting up the development environment, time was spent researching suitable datasets for this project. It was difficult to find a dataset that met all project requirements at the same time. The dataset needed to support sales revenue analysis, time-series forecasting, and text analysis of customer feedback.

Several public data sources were explored during the dataset research stage, including:

- Kaggle

- Google Dataset Search

- Harvard Dataverse

- UCI Machine Learning Repository

- Data.gov

Many datasets found from these sources contained only sales data or only customer reviews. Very few datasets provided both structured sales transactions and unstructured customer feedback in a usable format.

Due to time constraints and the need to follow the project timeline, a dataset from Kaggle was selected to continue the project development. The chosen dataset is available at:
https://www.kaggle.com/datasets/pruthvirajgshitole/e-commerce-purchases-and-reviews

This dataset was selected so that the core functions of the BI platform could be developed and tested without delay. Once the platform is fully functional and stable, other datasets or web-scraped data may be used in future work.

The BI platform is designed for general business intelligence purposes rather than a specific industry. Therefore, using a public and generic dataset at this stage is considered reasonable and appropriate for this project.

The selected dataset contains two main tables:

- customer_purchase_data.csv: contains individual purchase transactions made by customers, including product and sales information. Attributes are:

- customer_reviews_data.csv: contains customer review text, which can be used for sentiment analysis and text mining. Attributes are:

Together, these two tables provide both structured and unstructured data required for sales analysis, forecasting, and customer sentiment analysis.

- Environment Setup

The development environment has been set up successfully. The following tools are installed and working:

- Visual Studio Code

- SQL Server Management Studio (SSMS)

- Python with a virtual environment. The environment is used to separate project libraries and avoid conflicts with other projects.

- Python connection to SQL Server using ODBC

The connection between Python and SQL Server was tested and confirmed to work correctly.

- Data Architecture Design

A three-layer data architecture was designed and implemented:

- Raw layer – stores original data without changes

- Clean layer – stores structured and cleaned data using tables

- Analytics layer – stores aggregated data for reporting

This structure helps keep the data organized and easy to manage.

- Raw Data Loading

Two datasets were loaded into the Raw layer:

- Sales (customer purchase) data

- Customer review data

Python scripts were used to load the CSV files into SQL Server tables:

- raw.customer_purchase

- raw.customer_review

Each table contains 1,000 records, which confirms the data was loaded successfully.

- Clean Data Layer

A relational database model was created using dimension and fact tables:

Dimension tables

- Customer

- Product

Fact tables

- Sales transactions

- Customer reviews

The tables were created in SQL Server with primary keys and foreign keys. Python was used to clean the data and insert it into these tables. This included:

- Converting dates and numbers

- Removing duplicate records

- Ensuring correct relationships between tables

After this step, the clean data model was ready for analysis.

- Analytics Layer

The analytics layer was created to support reporting and future forecasting.

The following tables were created:

- Daily sales summary

- Monthly sales summary

These tables store key metrics such as:

- Number of orders

- Quantity sold

- Revenue

- Average order value

A SQL view was also created to combine product information, sales results, and review counts. This view is designed to be easily used in Power BI dashboards.

- Current Status

At this stage:

- The database structure is created

- Data loading is completed

- Aggregated data for reporting is ready

The project is now prepared for visualization and advanced analysis.

Next Steps

The next steps of the project are planned as follows:

- Build a web user interface to upload datasets

- Display Power BI dashboards inside the web interface

- Develop a sales forecasting feature

- Perform sentiment analysis on customer reviews

- Write the final project report

Project Planning and Timeline

| Time | Milestone | Actions |
| --- | --- | --- |
| Jan 26 – Feb 8, 2026 | Database & design | - Search for suitable datasets for the project - DONE - Identify key business entities, including sales, products, inventory, and customer reviews - DONE - Design a relational database schema in SQL Server - DONE - Define data relationships and primary keys - DONE |
| Feb 2 – Feb 8, 2026 | ELT pipeline | - Implement data ingestion from CSV and Excel files - DONE - Load raw data into SQL Server without changing the original content - DONE - Check file structure and required fields for correctness - DONE - Prepare clean and standardized datasets for analysis - DONE |
| Feb 9 – Feb 22, 2026 | Backend & UI | - Develop a Python-based backend for file upload and data processing - Create a simple user interface for uploading data and selecting parameters - Connect the backend to SQL Server for data storage and retrieval - Test the complete data flow from file upload to database storage |
| Feb 16 – Mar 1, 2026 | Business Analytics & Dashboard | - Define and calculate key business KPIs such as revenue, sales volume, and average order value - Perform product-level and time-based performance analysis - Build dashboards to show trends and comparisons - Enable time-range filtering for analytics |
| Feb 19 – Mar 15, 2026 | Forecast & Recommendation | - Train forecasting models using historical sales data - Generate future sales and inventory demand forecasts - Compare forecast results with historical performance - Produce basic business recommendations based on analytics and forecasts |
| Mar 9 – Mar 29, 2026 | Reporting & UI Interaction | - Generate automated business review reports - Combine KPIs, trends, forecasts, and recommendations into clear reports - Allow users to select time ranges when generating reports - Present analytical results clearly through the user interface |
| Mar 30 – Apr 5, 2026 | Final review | - Review and validate all system components - Test the accuracy of analytics and report outputs - Finalize documentation and the research report - Prepare for project presentation |

Work log

| Date | Number of Hours | Description |
| --- | --- | --- |
| Jan 26, 2026 | 2 | - Searched for datasets that could be used for the project. Websites such as Kaggle and Google Dataset Search were checked. The focus was on finding data with sales information and customer reviews - ChatGPT’s prompts: - “what types of corpus of customer’s reviews could be?” - “customer’s review corpus in csv is considered as structured or unstructured data?” |
| Jan 27, 2026 | 1.5 | - Continued searching for datasets on Kaggle, the UCI Machine Learning Repository, and Harvard Dataverse. Different datasets were reviewed to see if they met the project requirements - ChatGPT’s prompts: - “review this dataset to see whether is it meet requirements of my project?” - “suggest sources of dataset as the project requirements” |
| Jan 29, 2026 | 3 | - Looked for more datasets on Data.gov and Kaggle - Researched data scraping techniques from web - ChatGPT’s prompts: - “how to scrap data of sales and client’s review from a web” - “any legal issues of the scraping?” |
| Jan 31, 2026 | 4 | - Selected a dataset from Kaggle due to time limits - Set up environments (VSC, SQL Server Management System, ODBC) - Created IBP database in SQL Server - Created schemas for raw dataset - Researched inserting the raw data into the database by Python - ChatGPT’s prompts: - “which dependencies must be installed for my project?” - “how to connect backend and SQL server by python?” - “any syntax issue of this table creation?” - “how to inject data from csv into SQL server by python?” - “explain in step by step these functions” |
| Feb 1, 2026 | 1 | - Loaded the raw sales and review data into the database using Python. Checked the results to make sure the data was loaded correctly. - ChatGPT’s prompts: - “any wrong syntax or unlogic of this function? and correct it” - “explain in details these statements” |
| Feb 2, 2026 | 4 | - Studied data cleaning methods using Python. - Created clean tables using dimension and fact tables in SQL Server. - Transformed raw data into clean data - ChatGPT’s prompts: - “why should have dim and fact tables?” - “dim & fact are for normalization purpose, is it right?” |
| Feb 3, 2026 | 3 | - Studied how to prepare data for Power BI. - Created analysis tables and a summary view in SQL Server. - ChatGPT’s prompts: - “why don’t use data directly from the clean tables, instead of creating new analysis tables?” - “why used view instead of creating another analysis table? ” |
| Feb 4, 2026 | 4 | - Drafted the project progress report - ChatGPT’s prompts: - “wording these paragraphs” |